Group E

Project- Video Meeting app
Priyadarshini
Rishav
Sachin
Shahbazul
Sinchana

Product backlogs
Login /Register / Enable audio, video and text chat
Resume back button
Recording the meeting
adding multiple webcams
Converting the video to text
Sharing it to others through mail
Adding emojis and filter and stories
Adding up remainder acc to date and time
Joining the meeting without interrupting
To be able to see the old messages
Knowing about the team members
Adding apps like notepad, paints, slide etc
Pop up for raising hand

Sprint Backlog

Sprint 1	1.Log in and register-2 / 2.Enable audio, video and text chat-3 / 3.Recording the meeting-5 / 4.Resume back button-8
Sprint 2	1. Adding emojis and filter and stories-3 / 2.Sharing it to others through mail-5 / 3. Converting the video to text-5
Sprint 3	1.Adding up remainder according to date and time-3 / 2.Adding apps like notepad, paints, slide etc..-8 / 3.Pop up for raising hand-3
Sprint 4	1.Knowing about the team members-5 / 2.To be able to see the old messages-5 / 3.Adding multiple webcams-8